International School

# CAPSTONE PROJECT 1

CMU-SE 450

PROJECT DOCUMENT

Date: September 3, 2026

EduBranch AI

EduBranch AI – Interactive Case Study Platform

Submitted by: C1SE.65

Nam, Nguyen Hoang - 29211146944 Huong, Nguyen Duc - 29212752978 Hy, Nguyen Duc Bao - 29211147543

Anh, Nguyen Duc - 29211158883 Ngoc, Ta Duc - 29219257864

Approved by:

Dr. Le Van Chung            Proposal Review Panel Representative:

Name:	Signature	Date

Capstone Project 1- Mentor:

Name: Dr. Le Van Chung	Signature	Date

Da Nang 9, 2026

PROJECT INFORMATION

| Project acronym | EBA |  |  |
| --- | --- | --- | --- |
| Project Title | EduBranch AI |  |  |
| Start Date | September 03, 2026 | End Date | December 15, 2026 |
| Lead Institution | International School, Duy Tan University |  |  |
| Project Mentor | Dr. Le Van Chung |  |  |
| Scrum master / Project Leader & contact details | Nguyen Duc Anh Email: ducanh19062005@gmail.com Tel: 0967832184 ID: 29211158883 |  |  |
| Partner Organizati on | Duy Tan University |  |  |
| Project Web URL |  |  |  |
| Team members | Name | Email | Tel |
| 29211158883 | Anh, Nguyen Duc | ducanh19062005@gmail.com | 0967832184 |
| 29211146944 | Nam, Nguyen Hoang | hoangnam01012005@gmail.com | 0989910214 |
| 29212752978 | Huong, Nguyen Duc | nguyenhuonghv2019@gmail.com | 0368491202 |
| 29211147543 | Hy, Nguyen Duc Bao | nguyenducbaohy22@gmail.com | 0357001738 |
| 29219257864 | Ngoc, Ta Duc | ducngoc240425@gmail.com | 0349514309 |

REVISION HISTORY

| Version | Date | Comments | Author | Approval |
| --- | --- | --- | --- | --- |
| 1.0 | 06/09/2026 | Initial Release | All members |  |

Table of contents

1.	Project Title	6

2.	Project Overview	6

3.	Project Background and Motivation	6

4.	Proposed Solution	7

5.	Related Works or Projects on the Market	8

6.	Objectives and Deliverables	10

7.	Methodology and Tools	11

8.	Timeline	12

9.	Project Team	13

10.Risk Management	14

11.Budget and Resources	15

12.Project constraints	16

13.Conclusion	18

14.References	19

Figure

Figure 1. System Context Diagram	8

Table

Table 1. Comparison between systems	9

Table 2. Timeline of project	12

Table 3. Risk of project	13

Table 4: Constraints of project	16

Table 5: References of project	19

# Project Title

  - EduBranch AI - AI Platform for Interactive Branching Case Studies and Open Review in University Teaching.

# Project Overview

  - EduBranch AI is developed to modernize case-based teaching in university education. The platform helps lecturers easily create and manage interactive, AI-generated branching case studies (Decision Tree case studies) bound to their own teaching material, while giving students an environment to role-play decisions, argue their reasoning, and be challenged by an AI Debate Assistant that probes weaknesses in their arguments.

    - Goals:

      - Enable lecturers to automatically generate a branching Decision Tree case study directly from their own teaching material (RAG-based), instead of authoring from scratch.

      - Let lecturers quickly review and edit AI-generated cases with a simple form-based editor before publishing to students (human-in-the-loop).

      - Provide students with an Interactive Case Simulator to role-play through the case, make a decision at each node, and see the immediate consequence.

      - Require students to write a short justification / argument for each decision they make.

      - Deploy an AI Debate Assistant that challenges each student's argument (1-2 rounds of counter-questioning) to strengthen critical thinking.

      - Give lecturers simple statistics on which branches students chose and how their reasoning compares with the teaching material.

      - Establish a clear research design (AI-generated case quality using RAG vs. lecturer-authored cases) to demonstrate measurable educational value.

# Project Background and Motivation

In today's university teaching context, the Case Method is central to fields such as Business, Law, Medicine, Information Technology and Engineering. However, traditional case-based teaching faces the following problems:

  - Static, linear case content: case studies in most course materials are static, one-directional text, preventing students from experiencing multi-directional consequences of different decisions.

  - Students cannot explore alternative decision paths or see how different choices would have played out, which limits deep understanding of trade-offs.

  - Heavy authoring burden on lecturers: lecturers spend significant time writing and updating realistic case scenarios aligned with each week's course content.

  - This burden discourages lecturers from refreshing case content regularly, so cases often become outdated relative to the weekly syllabus.

  - Lack of critical-thinking challenge: students submit individual answers to the lecturer with little space to have their reasoning challenged or debated, so weak arguments often go uncorrected.

  - No existing tool combines both AI-generated case content bound to a lecturer's own teaching material and an AI debate partner that challenges student reasoning in real time – a narrow, measurable, and still-unsolved gap.

  - Existing branching-scenario and peer-review tools on the market (see Related Works) each address only part of this gap – either authoring or review – but not both together, bound to a specific lecturer's material.

# Proposed Solution

EduBranch AI is a web platform combining a RAG-based AI Case Generator with an AI Debate Assistant, integrating the following functions:

  - Friendly, easy-to-use web interface for lecturers and students.

  - Account and role management (Lecturer / Student).

  - Teaching-material upload (PDF / Docx) bound to a specific course.

  - RAG-based AI Case Generator: analyzes the uploaded material and automatically generates a branching Decision Tree case (Situation → Options → Consequences → Next Node) using an LLM with Structured Output (JSON Schema).

  - Simple form/list editor for the lecturer to review and edit each node before publishing (human-in-the-loop).

  - Interactive Case Simulator: students role-play through the case, choose an option at each node, and see the immediate consequence.

  - Short-argument capture: at each decision, the student writes a brief justification for their choice.

  - AI Debate Assistant (Devil's Advocate): challenges the student's argument with 1-2 rounds of targeted counter-questions.

  - Simple Lecturer Statistics: shows which branches students chose and how their arguments compare with the teaching material.

  - Quantitative Evaluation module: supports the confirmed research design (AI-generated case quality using RAG vs. lecturer-authored cases) with rubric-based scoring and survey collection.

  - Notification: reminders to students to complete an assigned case before a set deadline (via email / in-app).

Figure 1. System Context diagram

# Related Works or Projects on the Market

  - Existing tools each address only part of this problem, not the full RAG-bound case generation plus AI debate combination that EduBranch AI proposes. H5P Branching Scenario lets instructors manually author branching, choice-driven content with a drag-and-drop editor, but the branching structure itself is hand-built rather than generated from the instructor's own material, and it has no built-in AI debate partner. BranchTrack offers a similar manual branching-scenario editor originally built for corporate training, and has recently added an “AI Co-Pilot” that helps suggest scenario content and visuals, but this AI assistance is a generic authoring aid, not one bound to a specific course's teaching material, and BranchTrack has no student-facing debate or argumentation feature. Kritik and FeedbackFruits/Peergrade focus on peer review and AI-assisted grading/rubric calibration for assignments students have already submitted; they do not generate branching case content at all, and their AI is used to evaluate peer-feedback quality rather than to debate a student's reasoning. EduBranch AI's gap is the combination none of the above cover together: AI-generated branching cases bound to a specific lecturer's own material, plus a real-time AI Debate Assistant that challenges each student's argument.

Table 1. Comparison between systems

| Characteristics | H5P Branching Scenario | BranchTrack | Kritik / FeedbackFruits | EduBranch AI (New) |
| --- | --- | --- | --- | --- |
| AI-generated case bound to lecturer’s own material (RAG) |  |  |  | + |
| Branching Decision Tree authoring | + | + |  | + |
| AI-assisted authoring (co-pilot / suggestions) |  | + | + | + |
| Student interactive role-play simulation | + | + |  | + |
| Student written argument / justification capture |  |  |  | + |
| Real-time AI Debate / Devil’s Advocate challenge |  |  |  | + |
| Peer / public review of student work |  |  | + | Planned (future work) |
| Automated rubric-based grading of submissions |  |  | + | Not in MVP |
| LMS integration | + | + | + |  |
| Lecturer analytics on branch choices / engagement |  |  | + | + (simple stats, MVP) |
| Cost model | Free / open-source | Paid SaaS | Paid, institutional license | Estimated low-cost (GPT-4o-mini / Gemini Flash class API) |

# Objectives and Deliverables

Objectives:

  - Objective 1: Develop a fully functional web platform for lecturers to generate and manage AI-assisted branching case studies.

  - Objective 2: Implement a RAG-based AI Case Generator that produces a branching Decision Tree case (JSON Structured Output) from a lecturer's own teaching material.

  - Objective 3: Provide an Interactive Case Simulator where students make decisions and write short arguments at each node.

  - Objective 4: Build an AI Debate Assistant that challenges each student's argument in 1-2 rounds of real-time counter-questioning.

  - Objective 5: Provide simple lecturer statistics on branch selection and argument quality.

  - Objective 6: Run a real classroom trial with at least one confirmed lecturer/course, and collect quantitative data for the confirmed research question (AI-generated case quality using RAG vs. lecturer-authored cases).

  - Objective 7: Keep AI/LLM operating cost low enough (e.g. GPT-4o-mini / Gemini Flash class models) to be sustainable for a single-course pilot.

Research Question (confirmed):

Evaluate the quality of AI-generated cases (produced from a lecturer's teaching material via RAG) compared with lecturer-authored cases, based on a rubric covering realism, difficulty, and alignment with the course content.

Deliverables:

  - Deliverable 1: A web application with a lecturer interface (case generation, review/edit, statistics) and a student interface (simulation, argument entry, AI debate).

  - Deliverable 2: A RAG + LLM pipeline that ingests a lecturer's teaching material and outputs a valid branching-case JSON.

  - Deliverable 3: An AI Debate Assistant module capable of 1-2 rounds of contextual counter-argument generation.

  - Deliverable 4: Documentation (SRS, user guide, JSON schema specification).

  - Deliverable 5: Source code for the developed system.

  - Deliverable 6: A quantitative research report/dataset from the real classroom trial addressing the chosen research question.

# Methodology and Tools

  - We will apply Agile methodology, iterating on the AI Case Generator and AI Debate Assistant in sprints aligned with the 16-week roadmap confirmed with the mentor. The project will use an LLM API (e.g. OpenAI GPT-4o-mini or Gemini Flash) combined with Retrieval-Augmented Generation (RAG) over the lecturer's own teaching material to keep generated cases grounded in real course content, React/Next.js for the front-end, and a Node.js (NestJS/Express) or Python FastAPI backend. Furthermore,

  - we will limit the AI Debate Assistant to 1-2 rounds of counter-questioning per student argument to control latency and API cost, and every AI-generated case must be reviewed and approved by the lecturer before publishing (human-in-the-loop).

  - Scrum process/ or what process you used:

Agile Scrum is a flexible working method that helps teams develop products effectively. It breaks down small projects into short phases called Sprints (usually lasting 2-4 weeks). In each Sprint, the team will:

- Plan: Choose priority tasks from the list of tasks to be done (Product Backlog).

- Do: Do all the work to complete the selected tasks.

- Check: Present the completed product and collect feedback.

- Improve: The team learns from the experience and plans for the next Sprint.

- Key roles:

  - Product Owner: The person representing the customer, deciding what needs to be done and what tasks are prioritized.

  - Scrum Master: The person who coordinates, and helps the team work effectively.

  - Development Team: The team that does the work to create the product.

- Why choose Agile Scrum:

  - Flexible: Easily change the plan when new requirements arise.

  - Transparent: Everyone knows the progress and issues.

  - Customer satisfaction: Products are continuously developed and meet customer needs.

  - Efficiency: Teams work focused, quickly and with quality.

- Summary: Agile Scrum is an effective way of working that helps teams develop products quickly, with quality and meeting customer needs.

# Timeline

Table 2. Timeline of project

| No. | Task Name | Duration | Start | Finish | Amount (hours) |
| --- | --- | --- | --- | --- | --- |
| 1. | Initial and Plan | 13 days | 03/09/2026 | 15/09/2026 | 104 |
| 1.1 | Project's Kick-off Meeting | 1 day | 03/09/2026 | 03/09/2026 | 8 |
| 1.2 | Discuss about project ideal | 1 day | 04/09/2026 | 04/09/2026 | 8 |
| 1.3 | Create Document for project | 8 days | 05/09/2026 | 12/09/2026 | 64 |
| 1.4 | Research Technical | 3 days | 13/09/2026 | 15/09/2026 | 24 |
| 2. | Development | 77 days | 16/09/2026 | 01/12/2026 | 616 |
| 2.1 | Sprint 1 | 19 days | 16/09/2026 | 04/10/2026 | 152 |
| 2.2 | Sprint 2 | 19 days | 05/10/2026 | 23/10/2026 | 152 |
| 2.3 | Sprint 3 | 19 days | 24/10/2026 | 11/11/2026 | 152 |
| 2.4 | Sprint 4 | 20 days | 12/11/2026 | 01/12/2026 | 160 |
| 3. | Closing | 14 days | 02/12/2026 | 15/12/2026 | 112 |
| 3.1 | Project meeting | 4 days | 02/12/2026 | 05/12/2026 | 32 |
| 3.2 | Final release | 10 days | 06/12/2026 | 15/12/2026 | 80 |

# Project Team

Table 3. Risk of project

| Full Name | Role | Responsibilities |
| --- | --- | --- |
| Nguyen Hoang Nam | AI/LLM | - RAG pipeline & retrieval strategy - Prompt engineering - Structured JSON output / case schema - AI Debate Assistant logic - LLM integration & evaluation - Collaborates with Backend on data/schema/API |
| Nguyen Duc Anh | Backend/Data | - Decision-tree schema: Node / Option / Consequence - REST API - Database & data model - Stores argument/debate history - AI/LLM integration endpoints - Collaborates with AI Lead on schema and RAG data flow |

| Nguyen Duc Bao Hy | Frontend – Simulator | - Simulator UI - Decision-tree visualization - User interaction flow - Integrates frontend with Backend APIs - Handles AI Debate Assistant interaction UI |
| --- | --- | --- |
| Nguyen Duc Huong | Frontend – Review & Evaluation | - Lecturer review/edit form - Case/debate result display - Evaluation/rating UI - Frontend testing & usability feedback - Supports QA and user testing |
| Ta Duc Ngoc | Product / Research / QA & Documentation | - Defines requirements & use cases - Prepares system/project documentation - Designs evaluation experiment & rubric - Survey/data collection - Analyzes experimental results - Coordinates QA/testing - Supports AI team with dataset/case preparation |

# Risk Management

Risk: The LLM may hallucinate case details not grounded in the lecturer's actual teaching material, or the AI Debate Assistant may generate factually incorrect counter-arguments.

  - Mitigation: Ground generation strictly in retrieved course-material chunks (RAG), validate JSON output against the schema before showing it to the lecturer, and require lecturer approval before any case is published (human-in-the-loop).

Risk: Structured Output (JSON) generation may fail or produce an invalid/broken decision tree (orphan nodes, cycles).

  - Mitigation: Enforce a strict JSON Schema for the case, automatically validate the tree structure after generation (no orphan nodes, no unintended cycles), and re-prompt the LLM automatically when validation fails.

Risk: AI Debate Assistant latency and per-student API cost may become too high when many students use the simulator at the same time (Week 9-11 milestone gate).

  - Mitigation: Use a low-cost, fast LLM tier (e.g. GPT-4o-mini / Gemini Flash), cap debate rounds to 1-2 per argument, load-test with concurrent simulated users, and monitor API cost per session during the pilot.

Risk: The confirmed lecturer/course partnership or the real classroom trial (Weeks 12-13) may fall through or be delayed.

  - Mitigation: Confirm the lecturer, course, and real teaching materials in writing by Week 2 (milestone gate), re-confirm the trial schedule again before Week 12, and keep a backup course/lecturer option identified early.

Risk: Insufficient or low-quality experimental data to answer the confirmed research question (AI-generated case quality using RAG vs. lecturer-authored cases) by Week 13.

  - Mitigation: Design the evaluation rubric and data-collection plan in Weeks 1-2 in parallel with development (not left to the end), assign a dedicated Product/QA/Research role to own this, and collect quantitative data – not only qualitative impressions – as required by the Week 13 milestone gate.

# Budget and Resources

Budget:

  - AI/LLM API (e.g. GPT-4o-mini or Gemini Flash class model): Estimated $50–100/month based on expected usage during development and the pilot classroom trial (may vary with actual pricing and student traffic).

  - Human resources: 5 students × 8h/day × 5 days/week × 16 weeks (capstone team effort – no paid labor cost applies) =

N/A (student capstone team, unpaid).

  - Other tools for the project: Estimated $50–100 total (cloud hosting, vector database / RAG tooling, testing accounts, for 5 people).

  - Post-deployment maintenance: Estimated Cost: $880 per month

  - Risks in software projects (Technical Risks, Personnel Risks, Change Requirement Risks …): Estimated Cost: $766 (20% of the project)

Resources:

Human Resources:

- AI/LLM Developer(s) (RAG + Case Generator + AI Debate Assistant)

- Backend/Data Developer

- Frontend Developer

- Product/QA/Research member

Hardware:

- Development laptops

- Cloud server / hosting (for backend API, vector database, and LLM API calls)

Software:

- Frontend: React.js / Next.js, TailwindCSS

- Visual/graph library: ReactFlow or jsPlumb (for case-tree display)

- Backend: Node.js (NestJS/Express) or Python FastAPI

- Database & cache: PostgreSQL (or MongoDB), Redis

- Project management: Trello (or similar)

- Version control: GitHub

- AI/LLM: OpenAI GPT-4o-mini / Gemini Flash API + LangChain (for RAG orchestration and structured output)

# Project constraints

Table 4: Constraints of project

| Constraint | Constraints Description | Guidelines for Acceptance |
| --- | --- | --- |
| Economic | The total cost of the project cannot exceed $4700. | - Elements for consideration are design costs, production costs, maintenance costs, operating costs, and sales price |
| Environmental | N/A – EduBranch AI is a pure software/web platform with no physical environmental impact. | - The impact of the design on the environment as well as the impact of the environment (e.g. temperature range, humidity, vibration, electromagnetic interference immunity, and shock) on the design should be considered. Design for recycling and design to use recycled materials should also be considered |
| Ethical | Must avoid using AI to make final pass/fail or academic-integrity judgments on student work; the AI Debate Assistant challenges reasoning but does not assign grades. Student argument data must be handled per academic privacy norms. | - Ethical considerations can be broad. Areas that are typically addressed include intellectual property, reverse-engineering, privacy, security, and the conflict between cost and safety |
| Public health, safety, and welfare | N/A | - Includes safety standards as well as the impact of the design on users (for example, electrical or physical hazards) |

| Social and Global | The product aims to reduce the manual case-authoring burden on lecturers and give students a safe environment to practice decision-making and argumentation with AI-assisted feedback. | - Addresses aspects such as benefits, risks, the man- machine interface, the acceptance of products by the intended user or by society at large, and global and socially responsible engineering. |
| --- | --- | --- |
| Cultural | N/A – case content follows whatever course/domain material is provided by the partner lecturer. | - Which cultural characteristics could influence the approach? - How do the design from different cultures differ? |
| Sustainability | The product will need ongoing maintenance to keep pace with LLM API changes, prompt updates, and new teaching material each semester. | - Refers to the sustainability of resources, including material, energy, supplies, manufacturing techniques, personnel, operation, and the need for additional infrastructure, as well as the sustainability of the design including reliability, lifetime, durability, reusability, maintainability. |

# Conclusion

  - This project will modernize case-based teaching by giving lecturers an AI- assisted way to generate branching case studies grounded in their own material, and giving students a space to practice decision-making and have their reasoning challenged by an AI Debate Assistant. By keeping the AI human-in-the-loop and focusing the MVP on this one core value stream, the project aims to deliver both a working platform and a measurable research contribution to case-based, AI- assisted university teaching.

# References

Table 5: References of project

| No. | References | Document Information |
| --- | --- | --- |
| 1 | Scrum Model | https://en.wikipedia.org/wiki/Scrum_(software_development) |
|  |  | https://www.atlassian.com/agile/scrum |
|  |  | https://www.digite.com/agile/scrum-methodology/ |
|  |  | https://www.scrum.org/resources/scrum-guide |
| 2 | Technical | https://www.tensorflow.org/tutorials/quickstart/beginner?hl=vi |
|  |  | React Reference Overview – React |
|  |  | https://spring.io/projects/spring-boot |
|  |  | MySQL Tutorial (w3schools.com) |
|  |  | https://github.com/mysql/mysql-connector-j |
| 3 | Standard | https://www.nws.noaa.gov/oh/hrl/developers_docs/General_So ftware_Standards.pdf |
|  |  | https://standards.ieee.org/standard/12208-2017.html |
|  |  | https://en.wikipedia.org/wiki/Scrum_(software_development) |